**Project Planning Phase**

**Sprint Delivery Plan**

|  |  |
| --- | --- |
| Date | 21October 2022 |
| Team ID | PNT2022TMID28746 |
| Project Name | Smart Farmer-IOT Enabled Smart Farming Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story /Task** | **Story Points** | **Priority** | **Team Member** |
| **Sprint-1** | Registration  (Farmer  Mobile User) | UNS-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Vanasundari . K (Leader) |
| **Sprint-1** | Login | UNS-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Manisha. J (Member 1) |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint-2** | User Interface | UNS-3 | As a user, I can register for the application through Facebook | 3 | Low | Suba.M  (Member 2) |
| **Sprint-1** | Data  Visualization | UNS-4 | As a user, I can register  for the application through GMAIL | 2 | Medium | Esai malathi .I (Member 3) |
| **Sprint-3** | Registration  (Farmer -Web  User) | USN - 1 | As a user, I can log into the application by entering email and password | 3 | High | Arthi I  (Member 4) |
| **Sprint - 2** | Login | USN - 2 | As a registered user, I need to easily login log into my registered account via the web page in minimum time | 3 | High | Manisha.J (Member 1) |
| **Sprint - 4** | Web UI | USN - 3 | As a user, I need to have a friendly user interface to easily view and access the resources | 3 | Medium | Suba.M  (Member2) |
| **Sprint - 1** | Registration  (Chemical  Manufacturer - Web user) | USN - 1 | As a new user, I want to first register using my organization email and create a password for the account. | 2 | High | Esai malathi.I (Member 3) |
| **Sprint - 4** | Login | USN - 2 | As a registered user, I need to easily log in using the registered account via the web page. | 3 | High | Vanasundari.K (Leader) |
| **Sprint - 3** | Web UI | USN - 3 | As a user, I need to have a user-friendly interface to easily view and access the resources. | 3 | Medium | Arthi.I  (Member 4) |
| **Sprint - 1** | Registration  (Chemical  Manufacturer -  Mobile User) | USN - 1 | As a user, I want to first register using my email and create a password for the account. | 1 | High | Suba.M (Member 2) |
| **Sprint - 1** | Login | USN - 2 | As a registered user, I need to easily log in to the application. | 2 | Low | Esai malathi.I (Member 3) |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 12 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 6 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 30 OCT 2022 |
| Sprint-3 | 6 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 6 NOV 2022 |
| Sprint-4 | 6 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 7 NOV 2022 |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

**Velocity:**

# AV for sprint 1= Sprint Duration /velocity =12/6=2 AV for sprint 2= Sprint Duration/Velocity=6/6=1 AV for Sprint 3=Sprint Duration/Velocity=6/6=1 AV for Sprint 4=Sprint Duration/Velocity=6/6=1

**Burndown Chart:**



.